**Work Breakdown Structure**

1. Install and configure XMAPP.
   1. Place project contents in the htdocs folder for a local apache server. ~0.5 day
2. Develop a Login and signup system and database and test. ~ 1 day
3. Develop admin pages.
   1. This page is the first page of the web application. ~1 day
4. Develop the view item pop-out screen. ~1 day
5. Create a database for additional administrators and test. ~1 day
6. Develop the edit menu item pages ~1 day
7. Design and implement the database. ~1 day